# Project Atlas Technical Development Update

Date: 2026-07-02
Project: Master Flightline Clock (Project Atlas)
Product Owner: Peter Lochhead Hepburn

## Project Vision

Atlas is evolving into a dedicated competition appliance rather than a general desktop application. The architecture separates the timing engine, persistence layer, operator interface and LED rendering so each subsystem can evolve independently.

## Architecture Achieved

- Modular Python application with separate engine, database, models, GUI and LED renderer.

- SQLite adopted as the single source of truth for operational data and configuration.

- State-driven timing engine broadcasts a display model rather than manipulating the UI directly.

- Renderer made display-aware so presentation adapts to hardware without changing engine logic.

## Database

- SQLite persistence implemented.

- Heat schedules survive application restarts.

- Settings table stores application configuration.

- Competition name, display dimensions, simulator scale and brightness are now persisted.

- Foundation laid for auditability and future GAMP-style traceability.

## Operator Console

- Native QTabWidget replaced with a custom navigation bar using styled buttons after macOS styling limitations.

- Navigation now completely under Atlas control.

- Live, Schedule and Settings pages implemented.

- Schedule editing supports add, edit and delete.

- Control page displays live status and cancellation controls.

## LED Display

- Six-row display strategy implemented.

- Static information separated into dedicated rows for readability.

- Renderer now detects display width and automatically selects Full or Compact layout.

- Compact mode abbreviates wording while preserving engine semantics.

- Open and Close times split onto separate rows for improved readability on 64x64 displays.

## Configuration

- Manual JSON editing eliminated for primary display configuration.

- Settings page now selects 64x64 or 128x64 display.

- Simulator scale configurable.

- Brightness moved to a live slider with environmental labels (Night, Overcast, Normal, Bright Day, Full Sun).

- Brightness changes repaint the simulator immediately without restart.

- Display size changes persist and apply after restart.

## Engineering Decisions

- Keep business logic independent from presentation.

- Display renderer responsible for abbreviations and layout.

- Prefer operator-friendly controls over editable configuration files.

- Design every subsystem so future physical LED hardware replaces only the renderer/output layer.

## Current Status

Atlas now functions as a cohesive application with persistent scheduling, configurable display hardware profiles, adaptive LED rendering, custom cockpit UI and live brightness control. The software has reached a stable platform suitable for beginning hardware integration.

## Recommended Next Work

1. Hardware abstraction layer for physical LED panels.

2. Additional display profiles.

3. Automatic font scaling and centring.

4. Competition management enhancements.

5. Hardware communication testing.

6. Configuration backup/import/export.

7. Diagnostics page.

8. Real hardware commissioning.